**-1st sprint:**

We managed to finish **registration sprint** (Splash view, Registration view and Sign in view)

Here every task we have finished in each view in **Registration sprint**:

**Splash view:**

- Analysis

- Design

- Implementation of design

- Implementation of code

- Test

**Registration view:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Login button backend implementation

- Login button test

- Signup button implementation

**Sign in view:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Implementation of data

- Signup button backend imp

- Signup button test

**-2nd sprint:**

We have managed to finish **Home page sprint** (Home view and Profile view)

In the profile view some of the tasks were delayed. (Mentioned in the sprint review)

**Home view:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Logout button design

- Logout button implementation

- Logout button backend imp

- Logout button test

- Profile button implementation

**Profile View:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Implementation of data

- Backend implementation (delayed)

- Body mass index button design (delayed)

- Body mass index button implementation (delayed)

- Body mass index button test (delayed)

-Profile view test

**3rd sprint:**

We have managed to finish **Normal person sprint** (Normal person view, Sports view, Feedback and Notification)

**Normal Person:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Gain button design

- Gain button implementation

- Gain view

- Gain view design

- Gather tips for gain view

- Tips implementation

- Lose button design

- Lose button implementation

- Lose view

- Lose view design

- Gather tips lose view

- Tips implementation

-Total test

**Sports View:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Gather tips for sports

- Tips implementation

- Gather links for videos

- Data implementation

- Test

**Feedback button:**

- Feedback button design

- Feedback button implementation

- Edit text implementation

- Submit button implementation

- Submit button backend imp

**Notification**

- Notification backend imp

**4th sprint:**

We have managed to finish **Patient sprint** (Hypertension view and Diabetes view)

**Diabetes patient view:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Sugar rate edit text implementation

- Sugar rate button design

- Sugar rate button implementation

- Low sugar view

- Low sugar view implementation

- Low sugar rate tips

- Low sugar rate system

- High sugar rate view

- High sugar rate view implementation

- High sugar rate tips

- High sugar rate system

**Hypertension patient view:**

- Analysis

- Sketch and wireframe

- Design

- Implementation of design

- Pressure rate edit text implementation

- Pressure rate button design

- Pressure rate button implementation

- Low pressure view

- Low pressure system

- High pressure view

- High pressure view implementation

- High pressure tips

- High pressure system