**Sprint retrospective**

**1st sprint:**

1. **What worked well?**

Splash

Login button

Signup button

1. **What did not work well?**

There was a problem with how tasks were distributed

1. **What should be done differently?**

**We discussed this problem and distributed the tasks in a proper way and based on the knowledge of each person**

**2nd sprint:**

1. **What worked well?**

Home page view

Logout button implementation (backend, design and test)

Profile button implementation (backend, design and test)

Body mass index button implementation (backend, design and test)

1. **What did not work well?**

There was too many works more than the time we specified before

1. **What should be done differently?**

Reduce tasks in the single sprint

**3rd sprint:**

1. **What worked well?**

Normal button implementation (backend, design and test)

Gain button implementation (backend, design and test)

Lose button implementation (backend, design and test)

1. **What did not work well?**

There was pressure in time because of midterm

1. **What should be done differently?**

Expect events and keep them in mind

**4th sprint:**

1. **What worked well?**

Hypertension button implementation (backend, design and test)

Diabetes button implementation (backend, design and test)

1. **What did not work well?**

Collect the data was a problem because it is medical information and we do not have a medical background

1. **What should be done differently?**

We made a lot of searches and use google to collect this data and asked doctors