**Sprint retrospective**

**1st sprint :**

1. **What worked well ?**

**splash**

**Login button**

**Signup button**

1. **what did not work well ?**

**There was a problem with how tasks were distributed**

1. **what should be done differently ?**

**We discussed this problem and distributed the tasks in a proper way and based on the knowledge of each person**

**2nd sprint :**

1. **What worked well ?**

**home page view**

**logout button implementation (backend ,design and test)**

**profile button implementation (backend ,design and test)**

**body mass index button implementation (backend ,design and test)**

1. **what did not work well ?**

**there was too many works more than the time we specified before**

1. **what should be done differently ?**

**reduce tasks in the single sprint**

**3rd sprint :**

1. **What worked well ?**

**Normal button implementation (backend ,design and test)**

**gain button implementation (backend ,design and test)**

**lose button implementation (backend ,design and test)**

1. **what did not work well ?**

**There was pressure in time because of midterm**

1. **what should be done differently ?**

**Expect events and keep them in mind**

**4th sprint :**

1. **What worked well ?**

**Hypertension button implementation (backend ,design and test)**

**Diabetes button implementation (backend ,design and test)**

1. **what did not work well ?**

**collect the data was a problem because it is medical information and we do not have a medical background**

1. **what should be done differently ?**

**we made alot of searchs and use google to collect this data and asked doctors**